Purchase UAT Tracker Completion Guide

ESM Solutions Purchase UAT Tracker Completion Guide A step-by-step guide for completing User Acceptance Testing independently, outside of implementation calls. Prepared for: [Institution Name] Implementation Consultant: [SC Name] ¦ [SC Email] Environment: Training / [URL]

© 2025 ESM Solutions Corporation ¦ Confidential

# Table of Contents

Table of Contents	1

1. Purpose & Overview	1

2. Quick-Start Checklist	1

2.1  System Access	1

2.2  GL & Financial Data	1

2.3  Approval Workflow Setup	1

2.4  Supplier & PO Configuration	1

2.5  ERP & Integration (Conditional)	1

2.6  Tracker Preparation	1

3. Roles & Responsibilities	1

4. How to Use the Tracker	1

4.1  Column-by-Column Guide	1

4.2  Status Workflow	1

4.3  Pass vs. Fail Guidance	1

5. Section-by-Section Walkthrough	1

5.1  Section 1 — Shop & Cart	1

5.2  Section 2 — Checkout & GL Coding	1

5.3  Section 3 — Approval Workflow	1

5.4  Section 4 — Purchase Orders	1

5.5  Section 5 — Receiving & Invoice / Payment	1

5.6  Section 6 — User Roles & Permissions	1

5.7  Section 7 — Reporting	1

5.8  Section 8 — Data Synchronization  (Conditional)	1

5.9  Section 9 — S/FTP Data Import  (Conditional)	1

5.10  Section 10 — Custom Scenarios	1

6. Common Issues & FAQ	1

I entered a valid GL code but it is being rejected.	1

The approval workflow is not routing to the correct approver.	1

The PO number field in ESM is blank after approval.	1

I cannot find the punch-out catalog supplier to test.	1

The Shopper can submit transactions — is this correct?	1

I received an error when trying to do a partial receipt.	1

A report I ran shows no results.	1

I marked a scenario Pass but then noticed something wrong afterward.	1

I am not sure whether my result is a Pass or a Fail.	1

Who do I contact if I am completely stuck?	1

7. Submitting Your UAT Results	1

8. Appendix — Quick Reference Card	1

# 1. Purpose & Overview

This guide walks your team through completing the ESM Purchase UAT Tracker independently. It is designed to give testers enough context to run every scenario without relying solely on implementation calls.

The tracker covers the full purchase cycle — from shopping and checkout through approval, purchase orders, receiving, user roles, reporting, and optional integrations. Each scenario has predefined test steps and an expected result, so your job is to follow the steps, observe what happens, and record your findings.

Before you begin, read this entire guide. The Quick-Start Checklist (Section 2) and Roles & Responsibilities Table (Section 3) will help you assign testers and gather everything you need before opening the tracker.

# 2. Quick-Start Checklist

Complete all items below before opening the tracker. Incomplete preparation is the most common cause of failed or blocked test scenarios.

## 2.1  System Access

- Confirm the Training environment URL is accessible from your network: [Training URL]

- Obtain login credentials for each test user role (see Section 3).

- Verify each user can log in to the Training environment at least one day before testing begins.

- Confirm at least one punch-out supplier catalog and one non- catalog supplier are active in the Training environment.

## 2.2  GL & Financial Data

- Prepare a list of at least 3 valid GL account codes available in the Training environment.

- Identify at least 1 GL account code that is invalid or inactive (for rejection testing).

- Know the budget limits for at least 2 GL account codes so you can test both within-budget and over-budget scenarios.

## 2.3  Approval Workflow Setup

- Confirm at least one single-level and one multi-level approval workflow are configured and active.

- Know the spend threshold that triggers escalated approval.

- Identify a delegate/proxy approver if Scenario 3.5 (Approver Delegation) applies.

## 2.4  Supplier & PO Configuration

- Confirm at least one supplier is configured for manual PO release and one for electronic release (cXML or email), if both apply.

- Obtain a supplier email address to use during PO release testing. This will be the email address of a customer implementation team member.

## 2.5  ERP & Integration (Conditional)

- If ERP integration is active, confirm access to [ERP System] with enough rights to view encumbrances and goods receipts.

- If SFTP integration is configured, confirm you have sample import files (users, suppliers, account codes, workflow).

## 2.6  Tracker Preparation

- Review the Dashboard tab and read the legend for Status and Pass/Fail options.

- Mark any sections that are NOT applicable to your implementation as “Not Applicable” in column B before testing starts (grey-header sections are conditional).

- Assign an Owner (column C) for each scenario so accountability is clear before Day 1.

# 3. Roles & Responsibilities

The table below identifies which user roles are required for each UAT section. Pre-assign testers before your testing sessions to avoid delays.

| UAT Section | Roles Required | Notes |
| --- | --- | --- |
| 1. Shop & Cart | Shopper, Transactioner | Shopper tests browsing only; Transactioner completes checkout. |
| 2. Checkout & GL Coding | Transactioner | Must have valid and invalid GL codes ready before starting. |
| 3. Approval Workflow | Transactioner, Approver(s) | Multi-level testing requires separate logins for each approver level. |
| 4. Purchase Orders | Transactioner, Procurement Admin | PO change orders and cancellations may require Procurement Admin access. |
| 5. Receiving & Invoice | Receiver / Transactioner | Receiving may be a separate user role depending on configuration. |
| 6. User Roles & Permissions | Shopper, Transactioner, Approver, Procurement Admin | Log in as each role separately. Have 4 distinct logins ready. |
| 7. Reporting | Procurement Admin, Order Summary User | Order Summary role is needed to verify full visibility. |
| 8. Data Synchronization | Procurement Admin, ERP Admin | Conditional — only if ERP integration is active. |
| 9. S/FTP Import | Procurement Admin, IT/Systems | Conditional — only if SFTP is configured. |

|  | 💡 Tip: Assign one person as the UAT Lead to coordinate across testers, maintain the tracker, and escalate issues. This person does not need to run every scenario — their job is to keep the tracker current and communicate with your ESM Solutions Consultant. |
| --- | --- |

# 4. How to Use the Tracker

The tracker is organized into tabs. The Dashboard tab contains the legend and instructions. The Purchase UAT tab is where all testing is recorded. Work through scenarios top to bottom within each section.

## 4.1  Column-by-Column Guide

| Column | Field Name | What to Enter |
| --- | --- | --- |
| A | # | Pre-filled scenario number. Do not change. |
| B | Status | Use the dropdown: Not Started → In-Progress → Complete. Update in real time as you work. Use On-Hold if you are blocked waiting on something. Use Not Applicable for scenarios that do not apply to your configuration. |
| C | Owner | Enter the name or initials of the person responsible for testing this scenario. |
| D | ESM Transaction # | After completing an order in ESM, record the ESM-generated transaction number here. This links your tracker row to the actual transaction. |
| E | ERP Draft PO # | Record the draft or pending PO number from your ERP/GL system (if applicable). Populated once the transaction is sent to the ERP. |
| F | ERP Final PO # | Record the final, approved PO number assigned by your ERP/GL system after full approval. |
| G | Test Scenario | Pre-filled. Describes what you are testing. Read this first before starting the steps. |
| H | Test Steps | Pre-filled numbered steps. Follow these in order exactly as written. Do not skip steps. |
| I | Expected Result | Pre-filled. Describes what should happen if the system is working correctly. The ✔ Pass if statement is your definitive pass condition. |
| J | Actual Result | YOUR field to complete. Describe exactly what happened when you ran the test. Be specific — include any error messages, unexpected behaviors, or confirmation of success. Do not leave this blank even on a Pass. |
| K | Pass / Fail | Use the dropdown: Pass, Fail, Blocked, or N/A. Select Pass only if the Actual Result matches the Expected Result exactly. Select Fail if anything does not match. Select Blocked if you could not run the test due to a dependency or access issue. |
| L | Issues / Notes | Log any defects, questions, or observations. Include error text verbatim if possible. This column is reviewed by your ESM consultant to identify and resolve issues. |
| M | Screenshot Ref | Enter the filename of any screenshot you captured (e.g., “scenario_1_1_error.png”). Screenshots are strongly recommended for any Fail or Blocked result. |

|  | 💡 Tip: Save the tracker after completing each scenario — do not wait until the end of a session. If the file is shared on a network drive or SharePoint, coordinate with your team to avoid overwriting each other’s entries. |
| --- | --- |

## 4.2  Status Workflow

Every scenario starts as Not Started. Update the Status as you progress:

| Status | When to Use It |
| --- | --- |
| Not Started | Default. Testing has not been attempted. |
| In-Progress | You have started the test steps but have not yet recorded the final result. |
| On-Hold | Testing is paused — you are waiting on something (data, access, a fix from ESM). Document the dependency in column L. |
| Complete | All steps were executed and a Pass/Fail result was recorded. The scenario will not be retested. |
| Cancelled | The scenario will not be run. Record why in column L. |
| Not Applicable | This scenario does not apply to your implementation (e.g., a feature you did not purchase or configure). |

## 4.3  Pass vs. Fail Guidance

Mark Pass only when the Actual Result matches the ✔ Pass if statement in column I exactly. If you see anything different — an error, a missing field, wrong data, or unexpected behavior — mark Fail and describe what you saw in column J. Do not mark Pass if you are unsure; raise it with your ESM consultant first.

|  | 💡 Tip: A Fail is not a problem — it is the point of UAT. Record Fails clearly with screenshots and exact error text so your ESM consultant can investigate and resolve them quickly. |
| --- | --- |

# 5. Section-by-Section Walkthrough

This section provides additional guidance for each UAT section in the tracker. Read the relevant sub-section before beginning each group of scenarios.

## 5.1  Section 1 — Shop & Cart

This section tests the catalog browsing and cart-building experience in ESM. You will test punch-out catalogs (supplier-hosted), hosted catalogs (ESM-hosted, if applicable), non-catalog items, and multi-supplier carts.

Key things to know before you start:

- Punch-out catalogs open an external supplier website inside ESM. When done, you “return” or “transfer” the cart back to ESM.

- Hosted catalogs are browsed entirely within ESM and look similar to an internal product search.

- Non-catalog items are manually entered — use realistic descriptions and reasonable prices for testing.

- The multi-supplier cart test (Scenario 1.6) requires you to add items from at least two different suppliers before checkout.

|  | 💡 Tip: Run Scenarios 1.1 through 1.6 in a single session if possible. Building a cart is the starting point for many downstream scenarios, and maintaining context will save setup time. |
| --- | --- |

## 5.2  Section 2 — Checkout & GL Coding

This section validates that GL account codes are properly enforced, budgets are checked, and required fields are validated at Checkout.

Key things to know before you start:

- You need both a valid and an invalid GL code ready (see Quick-Start Checklist).

- For budget testing (Scenarios 2.3 and 2.4), create small transactions that are clearly above or below the available budget on a specific account code.

- Split coding (Scenario 2.5) requires you to allocate cost across two or more GL codes — intentionally try an incomplete split (e.g., 90%) to confirm the system blocks submission.

- Required field validation (Scenario 2.6) asks you to leave fields blank on purpose — note exactly which fields are flagged and what the error messages say.

|  | 💡 Tip: Before running GL rejection tests, confirm the invalid code you plan to use is actually inactive in the Training environment. Sometimes codes that appear inactive in production are still active in Training. |
| --- | --- |

## 5.3  Section 3 — Approval Workflow

This section verifies that your approval rules are configured correctly — the right approvers receive the right transactions at the right time.

Key things to know before you start:

- You will need to log in and out as different users for this section. Have all approver credentials ready in advance.

- For multi-level approval (Scenario 3.2), run the test sequentially: submit as Transactioner → approve as Level 1 → approve as Level 2. Confirm that Level 2 does not see the transaction until Level 1 approves.

- Spend threshold testing (Scenario 3.3) requires two separate transactions — one below and one above the configured threshold. Compare the approval paths.

- Email notification testing (Scenario 3.7) requires access to the approver’s email inbox.

- Bypass/override (Scenario 3.8) only applies if your institution has configured a bypass workflow. Mark as Not Applicable if not configured.

|  | 💡 Tip: For any scenario that involves approver rejection (Scenario 3.4), use a brief but realistic rejection comment. This tests that the comment field works and is visible to the requester. |
| --- | --- |

## 5.4  Section 4 — Purchase Orders

This section validates the PO creation, transmission, release, change order, and cancellation lifecycle.

Key things to know before you start:

- PO scenarios require that at least one transaction has been fully approved first. Run Sections 1–3 before starting this section.

- PO numbering (Scenario 4.1) — confirm with your ERP administrator what the PO number format looks like in the GL system. Verify it matches what appears in the ESM PO number field.

- ERP/GL encumbrance (Scenario 4.2) requires ERP access to verify. Coordinate with your finance or ERP team.

- For electronic PO release (Scenario 4.4), confirm with your ESM consultant whether cXML or email release is configured for your test supplier.

- Change orders (Scenarios 4.6 and 4.7) must be initiated on a PO that has already been released to the supplier.

- Confirming Orders (Scenario 4.5) simulate after-the-fact purchases — these go through the same approval and release workflow as standard POs.

|  | 💡 Tip: Keep a log of ESM Transaction # and ERP PO # for every order you create in this section. You will need them for receiving and invoice testing in Section 5. |
| --- | --- |

## 5.5  Section 5 — Receiving & Invoice / Payment

This section tests the goods receipt process — recording full, partial, and value-based receipts — and verifying that receipts update the ERP/GL correctly.

Key things to know before you start:

- You must have at least one released PO (from Section 4) to begin receiving tests.

- For partial receipt testing (Scenario 5.2), use a PO with a quantity of at least 10 units so the split is meaningful.

- Value-based receiving (Scenario 5.3) applies only to POs configured for dollar-amount receiving rather than quantity-based. Check with your ESM consultant if you are unsure which method applies.

- Over-receipt testing (Scenario 5.4) is intentionally invalid — try to enter more than the ordered quantity and confirm the system responds correctly.

- ERP/GL update validation (Scenario 5.5) requires ERP access. Confirm with your finance team what the goods receipt or accrual entry looks like before testing.

|  | 💡 Tip: If your institution does not use ESM for receiving (i.e., receiving is handled entirely in your ERP), mark Section 5 scenarios as Not Applicable and note this in column L. |
| --- | --- |

## 5.6  Section 6 — User Roles & Permissions

This section validates that each user role can only perform the actions it is configured for. This is a critical security and compliance test.

What to verify for each role:

- Shopper (Scenario 6.1): Can browse and add to cart. Cannot submit a transaction. The Checkout button should be absent.

- Transactioner (Scenario 6.2): Can complete the full cycle from browsing through submission. Transaction should enter the approval workflow.

- Approver (Scenario 6.3): Can view and action the approval queue. Should have access to create or submit new purchasing transactions as well. May have access to edit fields during approval, based on configuration.

- Procurement Admin (Scenario 6.4): Has access to admin functions such as catalog management, supplier configuration, and reporting. End-user functions should also be accessible.

|  | 💡 Tip: Test each role with a dedicated login — do not use an Admin login to simulate a Shopper. Role boundaries will not be visible if you are testing as a user with elevated permissions. |
| --- | --- |

## 5.7  Section 7 — Reporting

This section verifies that standard reports run correctly, export cleanly, and that visibility is controlled by user role.

Key things to know before you start:

- Standard reports (Scenario 7.1) — use a date range that covers the transactions you created during earlier UAT sections so you have known data to verify.

- Export testing (Scenario 7.2) — open the downloaded Excel or CSV file and spot-check at least 5 rows against the on-screen results.

- Custom report (Scenario 7.3) — save the report with a recognizable name and verify you can reload it in a subsequent session.

- Order Summary visibility (Scenario 7.4) — log in as both a full-visibility user and a standard user to confirm visibility restrictions are enforced.

|  | 💡 Tip: Run reporting scenarios at the end of UAT, not the beginning — your test transactions need to exist in the system before you can meaningfully verify report data. |
| --- | --- |

## 5.8  Section 8 — Data Synchronization  (Conditional)

|  | Conditional: Complete this section only if ERP integration is active. If ERP integration is not part of your implementation, mark all Section 8 scenarios as Not Applicable. |
| --- | --- |

This section confirms that account codes and supplier records sync correctly between your ERP/GL system and ESM.

Recommended approach:

- Coordinate with your ERP administrator to make changes in the ERP — create a code, edit a code, deactivate a code, and add a supplier.

- Trigger or wait for the sync (your ESM consultant will confirm the sync frequency for your environment).

- Verify each change in ESM immediately after the sync window closes.

- Record the time the change was made in ERP and the time it appeared in ESM. This confirms sync timing meets the agreed SLA.

|  | 💡 Tip: If the sync has a scheduled window (e.g., nightly), plan these scenarios the evening before so results are available the following morning. |
| --- | --- |

## 5.9  Section 9 — S/FTP Data Import  (Conditional)

|  | Conditional: Complete this section only if SFTP integration is configured. If SFTP is not part of your implementation, mark all Section 9 scenarios as Not Applicable. |
| --- | --- |

This section tests file-based imports of users, suppliers, account codes, and workflow rules via SFTP.

Before starting:

- Confirm you have correctly formatted import files for each type (your ESM consultant will provide templates if needed).

- Confirm SFTP credentials and folder paths with your IT team.

- Coordinate with your ESM consultant on how to trigger an import (manual trigger vs. scheduled).

|  | 💡 Tip: Use small import files (5–10 records each) for testing. This makes it easy to verify every record was imported correctly without sifting through hundreds of rows. |
| --- | --- |

## 5.10  Section 10 — Custom Scenarios

Section 10 is reserved for scenarios specific to your institution’s requirements that are not covered by the standard scenarios above.

How to add a custom scenario:

- Navigate to the bottom of the Purchase UAT tab in the tracker.

- Replace the placeholder <Scenario Title> text in column G with a descriptive name.

- Write numbered test steps in column H.

- Describe the expected outcome in column I, including a clear ✔ Pass if statement.

- Assign an Owner in column C and set Status to Not Started.

Examples of custom scenarios your team might add:

- Testing a specific workflow rule unique to your department structure.

- Verifying a custom field added to your ESM configuration.

- Testing a specific catalog supplier important to your operations.

# 6. Common Issues & FAQ

The following issues are frequently encountered during UAT. Review this section if you encounter a result you do not expect.

### I entered a valid GL code but it is being rejected.

Check that the code is active in the Training environment, not just in production. GL codes sync from your ERP on a scheduled basis — if you recently added a code, it may not have synced yet. Confirm the sync status with your ESM consultant.

### The approval workflow is not routing to the correct approver.

Verify that the transaction amount, department, or other routing criteria match the workflow rules configured in the Training environment. Workflow rules configured for production may differ from Training. Share the ESM Transaction # with your consultant so they can trace the routing logic.

### The PO number field in ESM is not showing the ERP assigned number after approval.

The PO number field in ESM is populated by your ERP/GL system after transmission. If it is blank, confirm (1) that the ERP integration is active in Training, (2) that the PO was transmitted successfully, and (3) that the ERP assigned a number. Check with your consultant for transmission errors.

### I cannot find the punch-out catalog supplier to test.

Punch-out catalogs must be activated in the Training environment by your ESM consultant before testing. Contact your consultant to confirm which suppliers are live in Training and ensure at least two are available before your testing session.

### The Shopper can submit transactions — is this correct?

No. In standard configuration, Shoppers cannot submit transactions directly. If a Shopper login is able to click Checkout and submit, this indicates a role permission issue. Record this as a Fail in Scenario 6.1 and log it in column L with the Shopper’s username so your ESM consultant can investigate.

### I received an error when trying to do a partial receipt.

Confirm the PO is in Submitted to Supplier status before attempting to receive against it. POs in Pending Approval or In-Progress status cannot be received. Also confirm the receiving tolerance settings within your ERP system (e.g., whether the system allows receiving within a certain percentage of the ordered quantity).

### A report I ran shows no results.

Confirm your date range covers the period when your test transactions were created. Also confirm you are logged in as a user with visibility to the transactions (standard users may only see their own orders). If the issue persists, note the report name, filters used, and your username in column L.

### I marked a scenario Pass but then noticed something wrong afterward.

Change the Status back to In-Progress, update the Actual Result in column J, change Pass/Fail to Fail, and add a note in column L explaining what you found after the initial review. Accuracy in the tracker is more important than keeping a clean Pass record.

### I am not sure whether my result is a Pass or a Fail.

When in doubt, mark it Fail and log a detailed description in column L. Your ESM consultant will review flagged scenarios and advise. It is easier to convert a Fail to a Pass after investigation than to reopen a closed Pass.

### Who do I contact if I am completely stuck?

Contact your ESM Solutions Consultant directly: [SC Name] at [SC Email]. Include the scenario number, your ESM Transaction # (if applicable), a description of what happened, and any screenshots. For urgent issues during a testing session, use the contact method agreed upon during your kickoff call.

# 7. Submitting Your UAT Results

When your team has completed all applicable scenarios, follow these steps to submit your results to ESM.

- Save the final version of the tracker as: [InstitutionName]_Purchase_UAT_Tracker_Final.xlsx

- Ensure every tested scenario has an Actual Result in column J and a Pass/Fail in column K. Scenarios left blank will be treated as incomplete.

- Collect all screenshots into a single folder named [InstitutionName]_UAT_Screenshots. Verify filenames match the Screenshot Ref entries in column M.

- Email the completed tracker and screenshot folder to your ESM consultant, or upload to the shared project folder as directed.

- Your consultant will review all Fail and Blocked scenarios and schedule a defect review call to work through outstanding issues.

- Once all Fail and Blocked items are resolved and retested, your consultant will confirm UAT sign-off.

|  | 💡 Tip: Do not wait until 100% of scenarios are complete before sharing the tracker. Share it at the end of each testing day so your consultant can begin reviewing Fails in parallel with your continued testing. |
| --- | --- |

# 8. Appendix — Quick Reference Card

Print or bookmark this page for quick reference during testing sessions.

| Column | What to Fill In |
| --- | --- |
| B — Status | Not Started → In-Progress → Complete |
| C — Owner | Tester name or initials |
| D — ESM Transaction # | From ESM after submitting the order |
| E — ERP Draft PO # | From ERP after transmission (if integrated) |
| F — ERP Final PO # | From ERP after full approval |
| J — Actual Result | What actually happened — be specific |
| K — Pass / Fail | Pass, Fail, Blocked, or N/A |
| L — Issues / Notes | Error text, questions, observations |
| M — Screenshot Ref | Filename of your screenshot |

| Rule | Why It Matters |
| --- | --- |
| Work top to bottom within each section | Later scenarios depend on data from earlier ones. |
| Always fill in Actual Result (column J) | A Pass with no description is unverifiable. |
| Screenshot every Fail or Blocked | Speeds up diagnosis and resolution. |
| When in doubt, mark Fail | Easier to clear a Fail than to reopen a Pass. |
| Share the tracker daily | Lets your consultant resolve issues in parallel. |
| Grey sections = conditional | Only test if that integration is active. |

Questions? Contact your ESM Solutions Consultant:

[SC Name]  |  [SC Email]  |  [Phone / Teams / Preferred Method]